Meeting Minutes – Raleigh

| Date | participants | Actions taken or agreed to be taken | Progress | Next steps | Next meeting date |
| --- | --- | --- | --- | --- | --- |
| 19/02/2018 16:00-17:00 | Abdullah, Shukri, Thomas, Xinyi, Xumin | - The team discussed what everyone’s background is and their skills. - Abdullah and Thomas are stronger in coding, so will take the lead on the application component but every will be contributing to application somehow. Xumin and Xinyi will be focussing on the research and analysis. Shukri volunteered to be the secretary and wants to work on the GUI. - Number of project ideas were discussed but the group decided that the best idea was a medical application where the patience is able to register their blood pressure online and the doctor can receive it efficiently instead of processing through paper. Our back up plan is the Client-Server Messenger Project. - Everyone needs to look more into the part they want to take in programming of the app - Research application architecture and other similar ideas in the market. - Ask the tutor about the server part of the project. | N/A | - Present to tutor the ideas for the project - Set up plan and sub plans for the project with mini deadlines. | 20/02/2018 15:00-16:00 |
| 21/02/2018 14:00-15:30 | Abdullah, Shukri, Thomas, Xinyi, Xumin | - We briefly explained our project idea to Cory and he thought it was good idea to proceed with it. - Thomas will be the point of contact. - The group discussed the different components of the application, such as class user, class patient, class doctor, class reading, databases, GUI, Server, sockets, threads and the graphics. - We divided the work and decided that Xumin will work on class reading and the diagrams for the application. Xinyi will work on User classes (patient and doctor) and the requirements. Shukri will work on the GUI and oversee the report. Thomas will be working on the database part. Abdullah will be working on the server and background research. | -We finalised project idea. -We roughly divided the work and now everyone has a task to work. -we have better overview of how the project looks like. | -on next meeting we will be checking the progress made -research needs to be completed on the project, server and databases. | 26/02/2018 16:00 |
| 26/2/2018 15:00-16:00 | Abdullah, Shukri, Thomas, Xinyi, Xumin | - Xumin done the use case diagram based on the points we have discussed and after seeing the diagram we only had to make minor change of the notification part of the app, which we all agreed we will leave that part out. - Abdullah discussed the background research he done about other apps available in the market. He found 2 mobile apps and showed the group. This gave us a better few of the features we should focus on for the app. - We spoke about the important features of the apps, which we decided on that the app should be a desktop app, should have the function for the patient to enter BP readings, follow the progress of the BP level over time, instructions of how to do the BP reading, the doctor side should have the function to look for patients, add patients with required number of readings, exporting patient records pdf. - Patients details should exist of name, DOB, ID, username, address, medical staff assigned, BP reading, BP target, optional NHS number. This part includes some encryption work. - The app should start with a login page that recognises if the user is a patient or a doctor and the loads the right page with the correct details. - The reading should be entered as three readings each existing of systolic and diastolic and the date and time it was recorded. - We draw out in details how GUI part should look like to incorporate the features we discussed. We have agreed that when searching for patient it should have a dropdown list. - Shukri wrote brief specification of the project. She said she done the login page, including the part that connects with the DB and checks the login details. However the group said that it was Abdullah that is doing the DB side of the app and Shukri should create the GUI without a function for now. - Thomas is still working on the networks part and trying to figure out how the sockets works. - Xinyi is still working on the requirements and will finish on Monday. | -We have a clear picture of all the features that have to be included in the app -we have reviewed other similar apps or ways. -app specification -use case | -Abdullah is going to complete the background research -Xinyi will complete the requirements -meeting with Cory -Xumin will work on the design of the prototype on paper | 27/02/2018 14:30 |
| 27/02/2018 14:30-14:50 | Abdullah, Shukri, Thomas, Xinyi, Xumin | Cory mention few points for us to consider, - We need sort of interaction between clients - Then wait for someone to connect to the socket - You have threads to various sockets - Cory explained a way we can get concurrency. First, we have an open socket and that sockets waits for someone to connect. So, when a thread connects to that socket, automatically another socket opens and waits. - For the DB, all have different connections - For IP address, you need to be able to change it - The group asked about the SVN. Corry explained we can login with our own CS login and all work should be saved there even text. - We asked about the work limit and he said the project specification should be no more than 2 pages and the rest should be about the app documentation. - Cory mentioned that to pay attention to the real time interaction, for example multiple doctors reading report from the same patient. - We asked about the complexity of the app and adding encryption. Corry said that would be good aim. | -We have better understanding for the network side. |  | 27/02/2018 15:00 |
| 27/02/2018 15:00-16:00 | Abdullah, Shukri, Thomas, Xinyi, Xumin | - After our meeting with Cory, we have decided to continue with our meeting. - We wrote down all the classes we need, such as the user, patient, docter, reading, etc. We discussed the methods we need for all the classes to work together, like getUser(), getReading(). This will enable Xumin to create the class diagram. We made sure we discussed how the classes interact with each other. - Thomas managed to connect to the server - We have decided that Abdullah will create a SampleObject class to test the methods and database without the Server, while Tom is working on the networking part. | -Abdullah completed the background research. -Xinyi has completed the requirements. -Xumin has completed the design of the app on paper. -we have clarified all the methods that are needed for all the different components, like the getUser() method. -we have agreed that everyone should have their part of the code done on Monday, so that we can integrate all. | -we will integrate the codes and see if the base features work. -Abdullah will have the base of the SampleObject class completed | 5/3/2018 15:00 |
| 5/3/2018 15:00-16:00 | Abdullah, Shukri, Thomas, Xinyi | -Abdullah started on the database and created some the base classes for the user, patient, doctor, etc. -Tom has started on the networking part of the application and is now able to send and receive objects, using threads. Also, he enforced communication protocol and objects will be automatically serialised. -Xinyi started working on the methods for the login page on the GUI side when the button is pressed. There was some misunderstanding, so Xinyi has been working on the network functionality which was Tom’s part. -Shukri has completed the most the GUI but the group made suggestions to improve the GUI. -We have decided to work from the GUI components and have the methods there and later divide in to MVC structure. Xinyi and Abdullah worked on number of methods such as the searchUser(), addUser(), etc. -We discussed how we can have the patient details be updated in real time. Number of possible solution were mentioned, having an interval update or we can research the chat app to see how that works. | -the base for the GUI is complete. -the base for the network has been completed. -the work on the database has started -Xumin has created the initial draft of the class diagram -Abdullah has established the SampleObject class | -Xinyi will complete the necessary codes for the login page. -Shukri will implement the new changes to the GUI -Abdullah will continue building the database and create more methods for the model to access data -Tom will work on the Comminicate class which process the model classes | 6/3/2018 14:00 |
| 6/3/2018 14:00-16:00 | Abdullah, Shukri, Xinyi, Xumin | -Xumin has worked on a frame that contains a line graph that can show the diastolic and systolic progress over time. However, it did not connect to the data and she was not sure how to do it. Abdullah offered to have a look and see if he can sort out that. -we have found out the GUI looks different in in different systems and so Shukri will be working on this. -The doctor side of the GUI needs additional page to view patient details. - also needs to add patient page to create for the patient. -Xinyi has to add a JList for when the doctor searches patient and also for the patients that have completed their readings. -Xumin noticed that most of the constraints are missing in the textFields, this could cause problems in the database and so she will be working on that. -Abdullah suggested that we should also display the average BP, highest level and lowest level. Shukri will add this to the GUI and Xinyi will work on the model side to create the methods. -Everyone is having issues with SVN and finding it difficult to work on. Abdullah will help everyone with their SVN issues. | -Xinyi has completed the login page. -Shukri made the changes to the GIU -Abdullah added more methods in the SampleObject -Tom continues working on the client side networking | -Shukri will make the gui more consistent over different OS -Shukri will create additional GUI to add new patient and to view patient details. Also, will include the BP statistics to display to patients -Xumin will create the constraint class -Tom continues working on the client side networking | 7/3/2018 12:00 |
| 7/3/2018 12:00-14:00 | Xinye, Shukri , Abdullah | -Shukri has implemented all the functionality to the patient homepage to the database and the model. She has also added additional methods. -The plan was to try and see if the basics of the application is working through the server but unfortunately the university is having internet connectivity issue. After hours of waiting, we have tried to login but we found that there was server issue. -As Tom was available over the phone, we informed him and he said he would look in to it. We have tried again connect to the database through our sampleObject class that acts like server. This was successful, and the basic parts (login, doctor homepage and patient homepage) of the app worked as expected. -Abdullah informed us that it would be difficult to make Xumins BP graph work with the database and will attempt to construct a different graph. | -Shukri continues improving the GUI and has implemented some methods. -Xumin created the constraint class -Tom the basic functionality for the networking side on order to test if the app works. | - Tom is going to work on the server side of the app and try to locate the issue. -Shukri and Xinyi will be working on the other page to get their functionality work. -Abdullah will be working on the graph. | 9/03/2018 10:00 |
| 9/03/2018 10:00-12:00 | Xinyi, Shukri, Abdullah | -Tom informed the group that he fixed server. The team was able to successfully connect as number of different clients with the server on lab machines. -we have tried to see if all the functionality of the app worked and found that some of the constraints and not entirely implemented. Xinyi said she will work on this. - group agreed that adding JCalander and JSpinner to select the DOB, time and date will be the app user friendly. | -Tom fixed the Server -the app mostly works -All the pages are complete and can be tested - Abdullah is making progress on the graph using javafx on swing -Xinyi is going to add additional constraints. | -Abdullah will complete the graph -Shukri will be working adding the JCalander and JSpinner to the Patient home page and NewPatient. -Xinyi and Xumin will test all the constraints and add new ones if necessary. | 13/03/2018 14:00 |
| 13/03/2018 14:00-16:00 | Abdullah, Shukri, Thomas, Xinyi, Xumin | -Xinyi completed the doctor homepage with the patientView class and addPatient class. -Abdullah will create another method for getCompletePatient with readings. -Tom has all the methods that are in the SampleObject in client classes. -Tom will be working on the update method that ensures that the once the patient submits the readings it instantly changes the view on the page. He will also work on the update class -Shukri will implement the observer in the model. She has also created a document with the group of the report is structured and the work is divided in terms of the report. | -Abdullah Graph is the correct reading -Shukri completed the JCalander and JSpinner but time is not sending the correct format -Xinyi and Xumin have updated the constraints. | -Abdullah will try to format the JCalander in the correct way. -Tom will be working on the update method for the real time interaction. -Shukri will implement the observer in the model. | 14/03/2018 13:00 |
| 14/03/2018 13:00 – 16:00 | Abdullah, Shukri, Thomas, Xinyi, Xumin | -Xumin worked on the diagrams for the database and the server. -Abdul Has added the pdf class but the pdf functionality needs to be added. He also found an issue with the graph that it does not work on the lab machines. -Tom said it would be difficult to have with the timeframe everything encrypted and so will be using encryption for the password. -Shukri has completed the new GUI look without functionality and so Shukri and Xinyi will be working to add the functionalities from the old classes. - | -Abdullah fixed the JCalander -Tom has created the update class -Shukri implemented the update class but its working -Abdullah added a pdf class | -Tom will fix the update class -Shukri attempt the pdf - Xinyi and Xumin will work on the new GUI design -Abdullah will fix the graph issue | 15/03/2018 13:00 |
| 15/03/2018 13:00 – 16:00 | Abdullah, Shukri, Thomas, Xinyi | Tom completed the encryption part of the project. Shukri has worked on the GUI, tried to implement the business logic but Abdul will take over this part. She has also added some method to the gui to complement the new components. Xinyi added also more methods to doctor side to reflect the new gui design. | -Shukri can create the pdf file but can’t get the bp readings into a table -Tom has now implemented the encryption for the password and fixed the update class -Xinyi and Xumin have made the new GUI functioning | -Abdullah will attempt to finish of the PDF -Junit Testing will be done. | 17/03/2018 13:00 |
| 17/03/2018 13:00 – 16:00 | Abdullah, Shukri, Xumin, Xinyi | -Everyone has now completed their part of the report and send it to Shukri to compile the report. -The testing has now been completed - the application is working without error. |  |  |  |